Project Name: Community Helpers (or BYU-I Skills Exchange)

The Concept: A platform where users can post tasks they need help with (e.g., "Need help moving a couch" or "Tutor for CS 325") and others can volunteer.

Team 12 Names:

Diogo Rangel Dos Santos

Link Trello : https://trello.com/b/XhLjnPEn/communityhelperscse325team12

Git Project : https://github.com/diogorangel/CommunityHelpersCSE325Team12.git

Why this works for your requirements:

- CRUD: Users Create requests, Read lists of help needed, Update their posts, and Delete them once help is found.

- Authentication: Essential so only logged-in students can post or see contact details.

- Target Audience: Fellow BYU-Idaho students (easy to design for!).

- Blazor Friendly: Perfect for a responsive, interactive dashboard.

📅 Step 2: 4-Phase Project Timeline

Break your semester into these manageable chunks:

Phase 1: Foundation (Weeks 1-3)

- Setup: Create the GitHub Repo and Trello Board.

- Design: Draw simple wireframes of the Home, Login, and Create Post pages.

- Teach: Shared session on how Blazor Components work.

Phase 2: The "Core" (Weeks 4-7)

- Database: Set up Entity Framework Core to handle the "Help Requests" table.

- CRUD: Build the form to submit a request and the page to view them.

- UI: Apply CSS padding and branding (Standardized Typography).

Phase 3: Secure & Refine (Weeks 8-10)

- Auth: Implement ASP.NET Core Identity for user logins.

- Validation: Use Data Annotations to ensure forms aren't submitted empty.

- Access: Check for WCAG AA compliance (Accessibility).

Phase 4: Quality & Cloud (Weeks 11-14)

- Testing: Everyone tests the app on their phones to ensure it's responsive.

- Deployment: Deploy to Azure or AWS.

- Docs: Finalize the README.md with setup instructions.

Step 3: Immediate Setup Tasks (Meeting Day)

1. The Trello Board

Create these 4 lists immediately:

- Project Backlog (Ideas/Future)

- This Week (Immediate tasks)

- In Review (Done but needs testing by a teammate)

- Completed (Merged to main)

2. The GitHub Repository

Pro Tip: Create a .gitignore specifically for Visual Studio immediately so you don't commit bin/ or obj/ folders.

- Action: Leader creates repo, adds members as collaborators.

- Task: Everyone clones the repo and runs dotnet run to ensure the base template works on their machine.

Step 4: Succeeding in Peer Reviews

To get a perfect score in the Peer Review Document, follow these "Golden Rules" with your team:

- Communication: If you are going to be late or can't finish a task, post in your group chat before the deadline.

- Contribution: Don't just write code. Offer to write the README, test a teammate's branch, or organize the Trello.

- Teach One Another: If you figure out a hard bug, record a 2-minute Loom video or write a quick note in the group chat explaining the fix.