Project Name: Community Helpers (or BYU-I Skills Exchange)

The Concept: A platform where users can post tasks they need help with (e.g., "Need help moving a couch" or "Tutor for CS 325") and others can volunteer.

Team 12 Names:

Diogo Rangel Dos Santos

Link Trello : https://trello.com/b/XhLjnPEn/communityhelperscse325team12

Git Project : https://github.com/diogorangel/CommunityHelpersCSE325Team12.git

It looks like you need to transform your project draft into a formal Group Project Checkpoint Report that specifically hits all the BYU-Idaho requirements.

Here is a refined version of your text, organized to show progress, task assignment, and alignment with the course objectives.

1. Meeting Summary

- Participants: Diogo Rangel Dos Santos (and team)

- Meeting Agenda: * Invited the Spirit via opening prayer.

  - Confirmed the core concept: A Blazor-based CRUD application for student tasks.

  - Reviewed Trello board structure and GitHub repository initialization.

  - Assigned specific tasks for the upcoming week to ensure productive team contribution.

2. Project Overview & .NET Ecosystem

Our project, Community Helpers, is designed to function within the .NET ecosystem using Blazor WebAssembly/Server for a responsive UI. We are utilizing Entity Framework Core for data management and ASP.NET Core Identity for secure student authentication.

Core Requirements Met:

- CRUD: Users can Create, Read, Update, and Delete help requests.

- Auth: Secure login restricted to the BYU-I student community.

- UI/UX: Responsive design utilizing standardized typography and CSS padding for a professional feel.

3. Task Assignments & Progress (Trello Management)

We have organized our Trello board into four distinct lists: Backlog, This Week, In Review, and Completed.

| Team Member | Assigned Task | Phase | Status |
| --- | --- | --- | --- |
| Diogo Rangel | Repository Setup & .gitignore Configuration | Phase 1 | Completed |
| Team Member 2 | Home Page Wireframes & UI Design | Phase 1 | In Progress |
| Team Member 3 | Trello Board Organization & Card Creation | Phase 1 | Completed |
| All Members | Local Environment Setup (dotnet run test) | Phase 1 | In Progress |

4. 4-Phase Development Timeline

To ensure we "Teach One Another" and remain productive, we have established the following roadmap:

- Phase 1 (Weeks 1-3): Foundation. Focus on GitHub, Trello, and Wireframing.

- Phase 2 (Weeks 4-7): The Core. Database setup and CRUD logic implementation.

- Phase 3 (Weeks 8-10): Security. Implementing Auth and WCAG Accessibility compliance.

- Phase 4 (Weeks 11-14): Quality. Deployment to Azure/AWS and final documentation.

5. Learning Model & Professionalism

- Teach One Another: We have committed to sharing "Knowledge Nuggets" via the group chat (or Loom videos) whenever a team member overcomes a technical hurdle.

- Professionalism: We utilize Trello to ensure accountability. Our "Golden Rules" include early communication regarding deadlines and peer review of all code branches before merging to main.

Next Meeting Lead: Diogo Rangel Dos Santos

Date: February 05 2026